Implementation-Grade Software Architecture & Build Specification

1. Product Definition

Build a Universal Agentic Interoperability Server that allows multiple independent AI agents to discover products, inspect availability, and execute purchases against the same merchant backend through a standardized MCP-compatible tool interface.

The system must demonstrate five capabilities:

- Interoperability — OpenAI and Anthropic agents use the exact same commerce tools.

- Bounded autonomy — agents cannot spend outside a pre-authorized mandate.

- Accountability — every meaningful agent decision is recorded in an immutable flight recorder.

- Graceful failure — out-of-stock products and mandate conflicts produce machine-readable responses that agents can reason over rather than crashing.

- Revenue intelligence — successful purchases trigger a data-backed graph-based upsell recommendation.

The two source documents explicitly define the architecture around these five components: Agentic Clients, Universal MCP Server, Cryptographic Policy Gate, Flight Recorder, and Graph Upsell Engine.

2. High-Level Architecture

┌─────────────────────────────┐

│       Human Principal       │

│   Mandate / Authorization   │

└──────────────┬──────────────┘

│

│ signed mandate

▼

┌─────────────────────────────┐

│      Mandate Registry        │

│      PostgreSQL              │

└──────────────┬──────────────┘

│

│ validate

▼

┌──────────────────┐          ┌─────────────────────────────┐

│ OpenAI Agent     │          │       MCP / API Gateway      │

│                  │─────────▶│       FastAPI Server         │

└──────────────────┘          │                             │

│   Authentication            │

┌──────────────────┐          │        ↓                    │

│ Anthropic Agent  │─────────▶│   Tool Validation           │

│                  │          │        ↓                    │

└──────────────────┘          │   Policy Gate               │

│        ↓                    │

┌──────────────────┐          │   Business Services         │

│ Gemini / future  │─────────▶│        ↓                    │

│ MCP Agent        │          │   Razorpay Adapter           │

└──────────────────┘          └──────────────┬──────────────┘

│

┌───────────────────────┼─────────────────────┐

│                       │                     │

▼                       ▼                     ▼

┌─────────────┐        ┌─────────────┐       ┌──────────────┐

│ PostgreSQL  │        │ Razorpay    │       │ Flight       │

│ Merchant DB │        │ Test APIs   │       │ Recorder     │

└─────────────┘        └──────┬──────┘       └──────────────┘

│

│ webhook

▼

┌──────────────────────┐

│ Webhook Receiver     │

│ /webhooks/razorpay   │

└──────────┬───────────┘

│

▼

┌──────────────────────┐

│ Upsell Worker        │

│ NetworkX Engine      │

└──────────┬───────────┘

│

▼

┌──────────────────────┐

│ Upsell Recommendation│

│ persisted/evented    │

└──────────────────────┘

The source architecture specifies FastAPI, PostgreSQL/SQLAlchemy, Razorpay test APIs, NetworkX, Docker/Uvicorn, and independent OpenAI/Anthropic clients.

3. Architectural Principle

The most important rule for implementation should be:

The LLM is never trusted with financial authorization.

The LLM may:

- search,

- compare products,

- reason,

- choose an SKU,

- request an order,

- explain rationale,

- react to structured errors.

The LLM may not:

- determine its own spending limit,

- modify its mandate,

- bypass scope restrictions,

- approve its own exception,

- mark a payment successful,

- directly invoke Razorpay,

- modify audit history.

The actual authority hierarchy should be:

Human Authorization

↓

Mandate Registry

↓

Policy Gate

↓

Commerce Service

↓

Razorpay

Never:

LLM → Razorpay

Always:

LLM → MCP Tool → Policy Gate → Commerce Service → Razorpay

This is the core architectural contribution of the project because the source documents frame authorization, liability, and bounded financial autonomy as the central challenge rather than product discovery itself.

4. Recommended Repository Structure

Use a modular monolith rather than microservices.

For a two-week buildathon project, splitting this into multiple deployable services would introduce unnecessary operational complexity.

Recommended structure:

agentic-commerce/

│

├── app/

│   ├── main.py

│   │

│   ├── api/

│   │   ├── routes/

│   │   │   ├── health.py

│   │   │   ├── catalog.py

│   │   │   ├── commerce.py

│   │   │   ├── mandates.py

│   │   │   ├── payments.py

│   │   │   ├── audit.py

│   │   │   └── webhooks.py

│   │   │

│   │   └── dependencies.py

│   │

│   ├── core/

│   │   ├── config.py

│   │   ├── security.py

│   │   ├── logging.py

│   │   ├── exceptions.py

│   │   └── constants.py

│   │

│   ├── db/

│   │   ├── base.py

│   │   ├── session.py

│   │   ├── models/

│   │   │   ├── product.py

│   │   │   ├── order.py

│   │   │   ├── order_item.py

│   │   │   ├── mandate.py

│   │   │   ├── audit_log.py

│   │   │   ├── payment.py

│   │   │   ├── webhook_event.py

│   │   │   └── upsell.py

│   │   ├── repositories/

│   │   │   ├── product_repository.py

│   │   │   ├── order_repository.py

│   │   │   ├── mandate_repository.py

│   │   │   ├── audit_repository.py

│   │   │   └── webhook_repository.py

│   │   └── migrations/

│   │

│   ├── schemas/

│   │   ├── catalog.py

│   │   ├── orders.py

│   │   ├── mandates.py

│   │   ├── payments.py

│   │   ├── audit.py

│   │   ├── webhooks.py

│   │   └── errors.py

│   │

│   ├── services/

│   │   ├── catalog_service.py

│   │   ├── inventory_service.py

│   │   ├── order_service.py

│   │   ├── payment_service.py

│   │   ├── mandate_service.py

│   │   ├── policy_gate.py

│   │   ├── audit_service.py

│   │   └── upsell_service.py

│   │

│   ├── mcp/

│   │   ├── server.py

│   │   ├── tool_registry.py

│   │   ├── tools/

│   │   │   ├── search_catalog.py

│   │   │   ├── check_stock.py

│   │   │   ├── create_order.py

│   │   │   ├── get_payment_status.py

│   │   │   └── get_upsell.py

│   │   └── middleware/

│   │       ├── authentication.py

│   │       ├── policy.py

│   │       └── audit.py

│   │

│   ├── integrations/

│   │   ├── razorpay_client.py

│   │   └── llm/

│   │       ├── openai_client.py

│   │       └── anthropic_client.py

│   │

│   ├── workers/

│   │   ├── webhook_worker.py

│   │   ├── upsell_worker.py

│   │   └── jobs.py

│   │

│   └── analytics/

│       ├── graph_builder.py

│       ├── co_purchase.py

│       └── confidence.py

│

├── clients/

│   ├── openai_agent.py

│   ├── anthropic_agent.py

│   └── common/

│       ├── tool_adapter.py

│       ├── agent_loop.py

│       └── prompts.py

│

├── scripts/

│   ├── seed_catalog.py

│   ├── seed_orders.py

│   ├── create_mandate.py

│   ├── rebuild_graph.py

│   └── generate_demo_data.py

│

├── tests/

│   ├── unit/

│   ├── integration/

│   ├── security/

│   ├── contract/

│   └── e2e/

│

├── docs/

│   ├── architecture.md

│   ├── api.md

│   ├── security.md

│   ├── agent-integration.md

│   └── demo.md

│

├── docker/

│   └── ...

│

├── docker-compose.yml

├── alembic.ini

├── pyproject.toml

├── .env.example

└── README.md

5. Core Domain Model

The original architecture mentions Products, Orders, Mandates and Audit_Log. The implementation should extend that minimally with OrderItems, Payments, WebhookEvents and UpsellRecommendations so the system can represent real state cleanly.

5.1 Product

Product

-------

id                UUID

sku               VARCHAR UNIQUE

name              VARCHAR

description       TEXT

price_paise       INTEGER

stock_count       INTEGER

category          VARCHAR

is_active         BOOLEAN

created_at        TIMESTAMP

updated_at        TIMESTAMP

Constraints:

price_paise >= 0

stock_count >= 0

sku UNIQUE

6. Order Model

Do not make the initial Orders table directly represent every cart line.

Use:

orders

order_items

orders

id                  UUID

razorpay_order_id   VARCHAR UNIQUE

agent_id            VARCHAR

mandate_id          UUID

total_amount_paise  INTEGER

currency            VARCHAR

status              ENUM

idempotency_key     VARCHAR UNIQUE

receipt             VARCHAR

created_at          TIMESTAMP

updated_at          TIMESTAMP

order_items

id

order_id

product_id

sku

quantity

unit_price_paise

subtotal_paise

This provides an immutable snapshot of what the agent purchased even if the product's price later changes.

7. Order State Machine

Do not allow arbitrary status modification.

Use:

CREATED

│

├──── payment.captured ────▶ CAPTURED

│

├──── payment.failed ──────▶ FAILED

│

└──── expiry/cancellation ─▶ EXPIRED

Valid transitions:

CREATED → CAPTURED

CREATED → FAILED

CREATED → EXPIRED

Invalid:

CAPTURED → CREATED

CAPTURED → FAILED

FAILED → CAPTURED

Payment events must be idempotent.

8. Mandate Architecture

The second document defines these important authorization dimensions:

- Agent identity

- Scope vector

- Financial ceiling

- Execution velocity

- Revocation latency

Therefore the internal mandate should be:

Mandate

-------

mandate_id

agent_id

principal_id

financial_ceiling_paise

scope_type

scope_values

max_transactions

velocity_window_seconds

is_active

issued_at

expires_at

revoked_at

version

signature

created_at

Scope

Do not store only:

["SKU001", "SKU002"]

Use a typed representation:

{

"sku": ["KB001", "KB002"],

"category": ["mechanical-keyboards"],

"vendor": []

}

The source documents describe scope as allowed SKUs/categories/vendor constraints.

9. Signed Intent Model

The source architecture repeatedly emphasizes cryptographic/signed authorization.

The documents do not prescribe the exact cryptographic algorithm.

Recommended implementation

Use:

Ed25519

for signing mandate payloads.

The important architecture is:

Human/Issuer

↓

Create canonical mandate

↓

Sign canonical JSON

↓

Store signature + public key

↓

Agent receives mandate

↓

Agent submits signed intent

↓

Policy Gate reconstructs canonical payload

↓

Verify signature

↓

Verify mandate still active

↓

Verify constraints

The canonical intent should include:

{

"agent_id": "openai-demo-agent",

"mandate_id": "...",

"sku": "KB_MECH_001",

"quantity": 1,

"amount_paise": 349900,

"currency": "INR",

"timestamp": "...",

"nonce": "..."

}

Never sign arbitrary JSON with unordered keys.

Canonicalize first.

10. Replay Protection

A cryptographic signature alone does not prevent replay.

Every financial intent should therefore contain:

timestamp

nonce

mandate_id

intent_hash

Store processed intent hashes.

Reject:

duplicate nonce

expired timestamp

previously executed intent

already-consumed mandate version

Recommended validity:

intent timestamp ± 60 seconds

This is an implementation recommendation rather than something explicitly specified in the source documents.

11. Policy Gate

This is the most important module.

The Policy Gate should be a service, not a generic FastAPI middleware.

Why?

Because the gate needs business context:

- SKU

- quantity

- price

- current stock

- mandate

- spending history

- transaction frequency

- signature

- order state.

Implement:

class PolicyGate:

async def authorize(

self,

agent_context: AgentContext,

intent: PurchaseIntent

) -> PolicyDecision:

...

12. Policy Evaluation Pipeline

Every money-touching operation must pass through:

Request

↓

Authenticate Agent

↓

Resolve Mandate

↓

Verify Signature

↓

Check Mandate Active

↓

Check Expiry

↓

Check Scope

↓

Check Product Availability

↓

Calculate Authoritative Price

↓

Check Financial Ceiling

↓

Check Velocity

↓

Check Replay Protection

↓

Create Authorization Decision

Order matters.

The LLM-provided amount must never be trusted.

Calculate:

authoritative_amount =

DB product price × quantity

13. Policy Decision Object

Every policy evaluation should produce:

{

"allowed": false,

"decision_id": "uuid",

"reason_code": "AMOUNT_EXCEEDS_LIMIT",

"reason": "Amount exceeds financial ceiling.",

"mandate_id": "uuid",

"agent_id": "openai-demo-agent",

"requested_amount_paise": 699900,

"financial_ceiling_paise": 500000

}

Reason codes should be enums:

INVALID_AGENT

MANDATE_NOT_FOUND

MANDATE_REVOKED

MANDATE_EXPIRED

INVALID_SIGNATURE

REPLAY_DETECTED

SKU_NOT_ALLOWED

CATEGORY_NOT_ALLOWED

AMOUNT_EXCEEDS_LIMIT

VELOCITY_LIMIT_EXCEEDED

OUT_OF_STOCK

INVALID_QUANTITY

PRODUCT_INACTIVE

14. Structured Errors

Never return arbitrary strings to an agent.

Use one error envelope:

{

"success": false,

"error": {

"code": "MANDATE_BREACH",

"reason": "Amount exceeds financial ceiling.",

"retryable": false,

"human_action_required": true,

"metadata": {}

}

}

This is especially important because the source architecture explicitly requires structured policy failure responses and graceful agent behavior.

15. MCP Tool Layer

The MCP layer should be thin.

It should NOT contain business logic.

Architecture:

MCP Tool

↓

Pydantic input validation

↓

Application Service

↓

Repository / Integration

Tools:

search_catalog

check_stock

create_order

get_payment_status

get_upsell

The second architecture explicitly adds get_payment_status to the common tool surface.

I would also expose:

get_mandate_status

for observability/debugging, but it should never expose secrets or private signing material.

16. Tool: search_catalog

Input:

{

"query": "mechanical keyboard"

}

Output:

{

"success": true,

"items": [

{

"sku": "KB001",

"name": "Mechanical RGB Keyboard",

"price_paise": 349900,

"category": "mechanical-keyboards",

"stock_available": true

}

]

}

For the buildathon, do not over-engineer semantic search.

Use:

PostgreSQL ILIKE

+

category matching

+

simple relevance score

You can later add embeddings, but that should not become a dependency for the core demonstration.

17. Tool: check_stock

Input:

{

"sku": "KB001"

}

Success:

{

"status": "IN_STOCK",

"sku": "KB001",

"stock_count": 17

}

Failure:

{

"status": "OUT_OF_STOCK",

"sku": "KB001",

"substitute_sku": "KB002"

}

Substitution must be deterministic.

Recommended priority:

same category

→ nearest price

→ highest stock

→ same important attributes

But the substitute must never automatically be purchased.

The second document is explicit about this graceful-failure behavior: a substitute outside the authorized mandate requires human confirmation.

18. Tool: create_order

Input:

{

"agent_id": "openai-demo-agent",

"mandate_id": "...",

"sku": "KB001",

"quantity": 1,

"rationale": "Best mechanical keyboard within my authorized budget.",

"signed_intent": "..."

}

Execution:

Validate input

↓

Load product

↓

Calculate authoritative total

↓

Lock inventory row

↓

Policy Gate

↓

Create local pending order

↓

Call Razorpay

↓

Persist Razorpay order ID

↓

Write audit event

↓

Return order

19. Transaction Boundary for create_order

This needs special care.

Do not put the external Razorpay API call inside a database transaction that holds locks for an extended time.

Recommended approach:

TX #1

------

validate

reserve inventory

create LOCAL order = PENDING_EXTERNAL

commit

Razorpay API call

TX #2

------

save Razorpay order ID

set status = CREATED

write audit event

commit

If Razorpay fails:

TX #2

------

restore inventory reservation

mark order FAILED

audit failure

This avoids database locks while waiting for the external payment API.

20. Idempotency

This is essential for payment infrastructure.

Every create_order request should have:

idempotency_key

Example:

agent_id + mandate_id + nonce

Before creating a Razorpay order:

SELECT order WHERE idempotency_key = ?

If found:

return existing order

Do not create another payment order.

21. Razorpay Adapter

Never let application code directly use the Razorpay SDK everywhere.

Create:

class RazorpayClient:

async def create_order(...)

async def fetch_order(...)

async def fetch_payment(...)

async def verify_webhook(...)

The business layer depends on this abstraction:

OrderService → RazorpayClient

not:

OrderService → razorpay.Client(...)

Benefits:

- easy testing

- fake Razorpay adapter

- isolated integration

- no SDK leakage through application code.

The source specifically requires Razorpay test-mode integration and prohibits hard-coded production secrets.

22. Payment State

Create:

payments

--------

id

razorpay_payment_id

razorpay_order_id

amount_paise

status

method

captured_at

raw_event_id

created_at

Suggested states:

CREATED

AUTHORIZED

CAPTURED

FAILED

REFUNDED

Only webhook-confirmed payment state should trigger the upsell engine.

23. Webhook Architecture

Endpoint:

POST /webhooks/razorpay

The webhook request should never perform expensive graph analysis synchronously.

Flow:

Razorpay

↓

Webhook Receiver

↓

Verify Signature

↓

Validate Event Schema

↓

Deduplicate Event

↓

Persist Webhook Event

↓

ACK 200

↓

Async Worker

↓

Update Payment

↓

Graph Analysis

↓

Upsell Recommendation

This is significantly safer than:

Razorpay

→ API endpoint

→ NetworkX computation

→ response

24. Webhook Event Table

webhook_events

--------------

id

event_id UNIQUE

event_type

payload JSONB

signature_verified

received_at

processed_at

processing_status

error_message

Possible state:

RECEIVED

PROCESSING

PROCESSED

FAILED

The unique event_id gives you webhook idempotency.

25. Graph Upsell Engine

The source documents specify a synthetic order history of roughly 500 orders and NetworkX-based co-purchase analysis.

Represent the historical purchase graph as:

Product A ─── 0.58 ─── Product B

│

└──── 0.13 ─────── Product C

But for co-purchase recommendations, a simpler weighted undirected graph is enough:

node = SKU

edge weight = number of orders containing both SKUs

26. Co-Purchase Probability

Given:

A = orders containing SKU_A

B = orders containing SKU_B

A∩B = orders containing both

calculate:

P(B|A) = count(A ∩ B) / count(A)

For example:

buyers of keyboard = 100

keyboard + mouse = 41

Therefore:

P(mouse | keyboard) = 41%

The source documents explicitly use this style of probability and a 40% recommendation threshold.

27. Do Not Use Raw Probability Alone

For a stronger implementation, introduce minimum support.

Example:

if count(A) < 20:

no recommendation

Then:

if probability >= 0.40

and support >= MIN_SUPPORT:

recommend

else:

silently exit

This implements the second document's requirement that weak or statistically thin data should result in graceful abandonment of the upsell.

28. Upsell Selection

Only one recommendation should be returned.

Algorithm:

1. Find purchased SKU

2. Find candidate neighboring SKUs

3. Remove the purchased SKU

4. Remove inactive products

5. Remove unavailable products

6. Apply mandate scope

7. Calculate probability

8. Apply support threshold

9. Sort by:

probability DESC

support DESC

10. Select top candidate

Most importantly:

Upsell generation must not automatically create a new unrestricted order.

It should create:

UPSELL_PROPOSED

not:

ORDER_CREATED

29. Upsell Recommendation Model

upsell_recommendations

----------------------

id

source_order_id

source_sku

recommended_sku

probability

support_count

confidence_score

status

created_at

expires_at

Status:

PROPOSED

ACCEPTED

REJECTED

EXPIRED

CANCELLED

The second architecture calls for a bounded proposal with a one-tap undo before finalization.

30. Upsell Safety Rules

An upsell must satisfy:

candidate is active

candidate is in stock

candidate is within mandate scope

candidate price <= remaining financial ceiling

candidate does not exceed velocity constraint

source payment is captured

recommendation hasn't expired

This is important because an upsell is itself a potential financial action.

The recommendation engine can suggest something, but the final purchase must pass through the same Policy Gate again.

31. Agent Runtime Architecture

Both agents should use the same abstraction:

BaseAgent

│

├── OpenAIAgent

│

└── AnthropicAgent

The agent loop:

User Goal

↓

LLM

↓

Tool Selection

↓

MCP Tool

↓

Structured Response

↓

LLM Reasoning

↓

Next Tool

↓

Final Explanation

The agents should not contain merchant business logic.

32. The Interoperability Demonstration

Run:

python clients/openai_agent.py

python clients/anthropic_agent.py

Both receive:

"You are an autonomous procurement agent.

Your budget is ₹5,000.

Buy the best mechanical keyboard available in the catalog.

Explain your reasoning."

Both should ultimately execute:

search_catalog()

→ check_stock()

→ create_order()

→ get_payment_status()

through the same backend.

This exact two-agent interoperability demonstration is explicitly required in the first architecture.

33. Agent Identity

Do not infer agent identity from model name.

Use explicit IDs:

openai-demo-agent

anthropic-demo-agent

gemini-demo-agent

Each agent should have:

agent_id

public_key

mandate_id

That allows you to demonstrate:

OpenAI agent

→ mandate A

→ ₹5,000

Anthropic agent

→ mandate B

→ ₹2,500

on the same merchant backend.

34. Agent Context Object

Internally normalize incoming requests into:

@dataclass

class AgentContext:

agent_id: str

mandate_id: UUID

request_id: UUID

session_id: str

model_provider: str

model_name: str

Never pass raw HTTP headers throughout the codebase.

Extract them once.

35. Request Correlation

Every request receives:

request_id

Every financial execution additionally receives:

decision_id

intent_id

order_id

audit_log_id

Example:

request_id: req_123

↓

decision_id: dec_456

↓

intent_id: int_789

↓

order_id: ord_111

↓

razorpay_order_id: order_xyz

This gives you excellent demo observability.

36. Flight Recorder

The source architecture calls for a strictly append-only Audit_Log containing timestamp, agent, tool, input payload, rationale and outcome.

Make the table richer:

audit_logs

----------

log_id

timestamp

request_id

decision_id

agent_id

mandate_id

tool_invoked

action_type

input_payload

normalized_intent

rationale

policy_result

outcome

error_code

order_id

razorpay_order_id

previous_log_hash

current_log_hash

37. Making the Flight Recorder Actually Immutable

Do not rely only on application discipline.

The requirement says updates/deletions should be prohibited.

Implement three layers:

Application layer

No:

update_audit()

delete_audit()

methods.

Database layer

Use database permissions preventing the application role from:

UPDATE audit_logs;

DELETE FROM audit_logs;

Cryptographic layer

Chain entries:

current_hash =

SHA256(

previous_hash

+ timestamp

+ agent_id

+ tool

+ input_payload

+ outcome

)

Then:

Entry 1

hash = A

Entry 2

previous_hash = A

hash = B

Entry 3

previous_hash = B

hash = C

A modified historical record breaks the chain.

This hash-chain mechanism is a recommended implementation detail; the source documents establish immutability/accountability but do not prescribe hash chaining.

38. Rationale Handling

Never let the rationale become authorization.

Rationale:

"Best mechanical keyboard within budget."

is evidence/logging.

It is not a permission.

The Policy Gate should independently determine:

allowed = true/false

even if:

rationale = "User explicitly approved this."

39. Data Access Layer

Do not allow tools to write SQL directly.

Use:

API

↓

Service

↓

Repository

↓

SQLAlchemy

↓

PostgreSQL

Example:

product = await product_repository.get_by_sku(sku)

rather than:

db.execute("SELECT ...")

inside tool code.

40. Database Concurrency

Inventory updates must be safe when two agents buy simultaneously.

For stock reservation:

SELECT *

FROM products

WHERE sku = :sku

FOR UPDATE;

Then:

if stock_count < quantity:

reject

else:

decrement

This prevents:

Agent A sees stock=1

Agent B sees stock=1

Agent A buys

Agent B buys

resulting in negative inventory.

41. Isolation of Demo Data

Use a deterministic seed.

Seed:

50 products

500 historical orders

as specified in the source architecture.

Use deterministic RNG:

random.seed(42)

so:

database reset

→ same catalog

→ same historical graph

→ same recommendation

This is very useful for a live buildathon demo.

42. Catalog Seed Strategy

Use realistic categories:

mechanical-keyboards

membrance-keyboards

mouse

headphones

webcams

monitors

usb-hubs

microphones

laptop-stands

cables

Example:

KB001

Mechanical RGB Keyboard

₹3,499

17 units

mechanical-keyboards

The seed script should intentionally generate relationships such as:

keyboard → mouse = 41%

keyboard → wrist rest = 32%

keyboard → webcam = 8%

so the upsell demo is deterministic.

43. Demo Scenarios

Antigravity should implement automated fixtures for these scenarios.

Scenario A — Successful purchase

Agent

→ search

→ stock

→ purchase

→ Razorpay order created

→ audit success

Scenario B — Financial ceiling breach

budget = ₹5,000

product = ₹7,000

Policy Gate

→ BLOCK

→ 403

→ audit BLOCKED

→ no Razorpay order

This is explicitly required by the source architecture's testing sequence.

Scenario C — SKU outside scope

financial ceiling = ₹10,000

allowed category = keyboards

agent requests monitor

→ BLOCK

Scenario D — Out of stock

requested SKU

→ OUT_OF_STOCK

→ substitute returned

→ agent reasons

→ substitute outside scope

→ HUMAN_CONFIRMATION_REQUIRED

This follows the second document's graceful failure model.

Scenario E — Successful upsell

payment.captured

→ webhook verified

→ graph query

→ P(B|A)=41%

→ recommendation created

Scenario F — Weak graph evidence

count(A)=3

→ insufficient support

→ no recommendation

→ HTTP 200

This directly implements the source document's "silently abort" requirement for weak data.

44. API Surface

Keep the public API small.

GET  /health

GET  /catalog/search

GET  /catalog/{sku}/stock

POST /orders

GET  /orders/{order_id}

GET  /payments/{payment_id}

POST /webhooks/razorpay

GET  /mandates/{mandate_id}

GET  /upsells/{order_id}

POST /upsells/{upsell_id}/accept

POST /upsells/{upsell_id}/reject

Internal/admin endpoints:

POST /admin/seed

POST /admin/rebuild-graph

Protect these behind an admin key.

45. MCP vs REST

Do not make MCP the only internal interface.

Use:

MCP layer

↓

Application services

The REST API and MCP server should invoke the same services.

Thus:

OpenAI

→ MCP

→ OrderService

Anthropic

→ MCP

→ OrderService

Test client

→ REST

→ OrderService

This prevents duplicate business logic.

46. Tool Registry

Implement a central tool registry:

TOOLS = {

"search_catalog": search_catalog,

"check_stock": check_stock,

"create_order": create_order,

"get_payment_status": get_payment_status,

"get_upsell": get_upsell,

}

Each tool should define:

name

description

input_schema

output_schema

requires_policy_gate

Example:

search_catalog

requires_policy_gate = false

check_stock

requires_policy_gate = false

create_order

requires_policy_gate = true

get_payment_status

requires_policy_gate = false

get_upsell

requires_policy_gate = false

This avoids accidentally forgetting to secure a money-touching action.

47. Policy Gate Metadata

Every tool must declare:

MoneyTouchingTool = True/False

And enforce at runtime:

if tool.money_touching:

await policy_gate.authorize(...)

Do not depend on a developer remembering manually to invoke the policy gate.

48. Payment Security

Environment variables:

RAZORPAY_KEY_ID

RAZORPAY_KEY_SECRET

RAZORPAY_WEBHOOK_SECRET

OPENAI_API_KEY

ANTHROPIC_API_KEY

DATABASE_URL

ADMIN_API_KEY

SIGNING_PRIVATE_KEY

SIGNING_PUBLIC_KEY

Never:

RAZORPAY_KEY_SECRET = "..."

The source explicitly requires API keys to come from .env and use Razorpay test-mode credentials.

49. Error Handling Architecture

Use domain exceptions:

MandateViolationError

SignatureVerificationError

OutOfStockError

PaymentCreationError

DuplicateRequestError

WebhookVerificationError

ProductNotFoundError

InsufficientSupportError

Map them to HTTP only at the API boundary.

Example:

Domain exception

↓

Exception handler

↓

HTTP response

Do not put HTTPException everywhere in business services.

50. Observability

Every operation should log:

request_id

agent_id

tool

latency

status

error_code

For a financial operation:

request_id

agent_id

mandate_id

decision_id

intent_id

order_id

razorpay_order_id

Use structured JSON logging.

51. Metrics

At minimum:

agent_tool_calls_total

policy_decisions_total

policy_blocks_total

orders_created_total

orders_failed_total

payments_captured_total

webhooks_received_total

webhooks_processed_total

upsells_generated_total

upsells_accepted_total

Also:

policy_evaluation_latency_ms

razorpay_latency_ms

webhook_processing_latency_ms

This is not required by the source documents, but it makes the implementation substantially easier to debug and demonstrate.

52. Security Threat Model

Antigravity should explicitly test:

1. Forged agent ID

2. Invalid mandate signature

3. Expired mandate

4. Revoked mandate

5. Replayed signed intent

6. Amount tampering

7. SKU scope escalation

8. Quantity tampering

9. Duplicate create_order

10. Webhook signature forgery

11. Duplicate webhook

12. Audit log deletion attempt

13. Audit log modification attempt

14. Negative quantity

15. Integer overflow / unreasonable quantity

The source documents' focus on authorization, revocation and accountability makes these particularly important.

53. Important Anti-Tampering Rule

Suppose the agent says:

{

"sku": "KB001",

"quantity": 1,

"amount": 199900

}

but the database says:

KB001 = ₹3,499

The system must use:

₹3,499

not the agent-provided value.

The amount should be recomputed from trusted merchant state.

54. Human Override State

For cases where the agent wants to deviate from its mandate:

PENDING_HUMAN_APPROVAL

Create:

approval_requests

-----------------

id

agent_id

mandate_id

requested_action

reason

requested_amount

status

created_at

expires_at

Statuses:

PENDING

APPROVED

REJECTED

EXPIRED

For the two-week project, this can remain a simple API-driven approval mechanism rather than requiring a full UI.

55. Example Graceful-Failure Flow

Agent:

"Buy the best mechanical keyboard."

↓

search_catalog("mechanical keyboard")

↓

KB001 — ₹4,999 — OUT OF STOCK

↓

check_stock(KB001)

↓

{

status: "OUT_OF_STOCK",

substitute_sku: "KB002"

}

↓

Agent inspects KB002

↓

KB002 = ₹5,499

↓

Policy Gate

financial ceiling = ₹5,000

↓

BLOCK

↓

{

code: "MANDATE_BREACH",

reason: "Proposed substitute exceeds financial ceiling.",

human_action_required: true

}

This demonstrates much stronger agentic behavior than simply returning "error".

56. Upsell Flow

Razorpay

│

│ payment.captured

▼

Webhook Receiver

│

├── verify signature

├── deduplicate

└── persist

│

▼

Worker

│

▼

Payment Service

│

▼

Get purchased SKU

│

▼

Graph Engine

│

▼

Candidate SKUs

│

▼

Scope + inventory filter

│

▼

P(B|A)

│

├── < 40% → stop

│

└── ≥ 40%

│

▼

create UPSELL_PROPOSED

57. Recommended Confidence Formula

The source specifies probability, but the implementation can make the returned evidence richer.

Expose:

probability

support

confidence

For example:

{

"source_sku": "KB001",

"recommended_sku": "MOUSE001",

"co_purchase_probability": 0.41,

"support_count": 82,

"message": "41% of buyers of KB001 also purchased MOUSE001."

}

Do not invent a fake AI-generated reason.

The recommendation should be based directly on the graph.

58. Agent Prompting

Keep prompts deterministic and tool-oriented.

System prompt:

You are an autonomous procurement agent.

You are authorized to purchase products only through the provided

commerce tools.

You must never assume you have authorization that is not explicitly

provided by the tools.

Use search_catalog before selecting a product.

Use check_stock before purchasing.

Never invent price or availability.

If a tool returns a mandate violation, do not retry with altered values.

If a product is unavailable, inspect the substitute but do not purchase

outside your authorization.

Before executing a purchase, explain the decision rationale.

The exact agent prompt in the source documents is centered on purchasing the best mechanical keyboard within a ₹5,000 budget.

59. Agent Should Not Know the Policy Algorithm

The agent does not need to know:

financial_ceiling

scope_vector

velocity_limit

signature internals

unless exposed intentionally.

The agent should simply interact with:

structured tools

and react correctly to outcomes.

That creates a cleaner demonstration of server-side governance.

60. Test Architecture

Use four layers.

Unit tests

Test:

policy_gate.py

co_purchase.py

mandate_service.py

inventory_service.py

signature verification

Integration tests

Test:

FastAPI + PostgreSQL

FastAPI + Razorpay adapter

webhook processing

Contract tests

Verify:

MCP tool schema

request schema

response schema

error schema

End-to-end tests

Test:

Agent → MCP → Policy Gate → Razorpay → webhook → graph → upsell

61. Critical Security Test

This should be one of the showcase tests.

def test_order_above_mandate_is_blocked_and_logged():

...

Assertions:

HTTP 403

error.code == "MANDATE_BREACH"

Razorpay create_order NOT called

Audit log exists

Audit outcome == BLOCKED_BY_POLICY_GATE

This is directly aligned with the required testing sequence in the source architecture.

62. Second Critical Test

Replay:

submit same signed intent twice

First:

SUCCESS

Second:

REPLAY_DETECTED

No second Razorpay order.

63. Third Critical Test

Webhook replay:

same Razorpay webhook event twice

Expected:

first → processed

second → ignored/idempotent

No duplicate upsell.

64. Fourth Critical Test

Audit immutability:

INSERT → allowed

UPDATE → rejected

DELETE → rejected

This demonstrates that "immutable flight recorder" is not merely a comment in the code.

65. Docker Architecture

Use:

docker-compose

│

├── app

│   └── FastAPI

│

└── postgres

Potentially:

redis

only if needed for worker coordination.

For a two-week implementation, Redis is optional. Do not add Celery unless the workload demands it.

A simple async worker can process:

asyncio.Queue

for local/demo deployments.

66. Development Environment

Recommended:

Python 3.11

FastAPI

Uvicorn

SQLAlchemy 2.x

Alembic

Pydantic 2

PostgreSQL

NetworkX

Razorpay SDK

OpenAI SDK

Anthropic SDK

PyNaCl / cryptography

pytest

httpx

Use asynchronous FastAPI/SQLAlchemy patterns consistently.

67. Database Migration Strategy

Use Alembic.

Initial migration:

products

orders

order_items

mandates

audit_logs

payments

webhook_events

upsell_recommendations

approval_requests

Antigravity should never rely on:

Base.metadata.create_all()

for production/demo database initialization.

Use migrations.

68. Application Startup

Startup sequence:

1. Load environment

2. Validate configuration

3. Initialize database

4. Verify connectivity

5. Initialize Razorpay adapter

6. Initialize graph engine

7. Register MCP tools

8. Start background workers

9. Start FastAPI

Shutdown:

1. Stop accepting new jobs

2. Drain worker queue

3. Close DB

4. Close HTTP clients

69. Health Checks

Implement:

GET /health

and:

GET /health/ready

Response:

{

"status": "healthy",

"database": "ok",

"razorpay": "configured",

"workers": "running"

}

70. Seed Script Behavior

seed_catalog.py should:

1. clear demo database

2. create 50 products

3. create mandates

4. generate 500 synthetic historical orders

5. generate order-item combinations

6. build graph

7. print deterministic demo SKUs

Output:

Seed completed.

Products: 50

Historical orders: 500

Demo product:

KB001 Mechanical RGB Keyboard ₹3499

Expected upsell:

MOUSE001 Wireless Mouse

Expected co-purchase rate:

41%

71. Build Sequence for Antigravity

This part is important.

Do not tell Antigravity to "build the whole application."

Give it sequential milestones.

Phase 0 — Foundation

Implement:

repository

config

Docker

FastAPI

PostgreSQL

Alembic

health endpoint

Acceptance:

docker compose up

GET /health → 200

Phase 1 — Database

Implement:

Product

Order

OrderItem

Mandate

AuditLog

Payment

WebhookEvent

UpsellRecommendation

Acceptance:

alembic upgrade head

seed script works

Phase 2 — Catalog

Implement:

search_catalog

check_stock

Acceptance:

search works

stock works

out-of-stock response deterministic

Phase 3 — Mandates

Implement:

mandate creation

mandate lookup

signature generation

signature verification

scope evaluation

financial ceiling

velocity evaluation

revocation

Acceptance:

valid mandate → allowed

invalid signature → blocked

revoked mandate → blocked

expired mandate → blocked

Phase 4 — Policy Gate

Implement:

PolicyGate.authorize()

with deterministic unit tests.

Acceptance:

all security test cases pass

Phase 5 — Razorpay

Implement adapter:

create_order

get_order

get_payment

Use only test mode.

Acceptance:

successful create_order

failed external API handling

idempotency

Phase 6 — MCP

Expose:

search_catalog

check_stock

create_order

get_payment_status

get_upsell

Acceptance:

MCP schema generated

OpenAI client can discover tools

Anthropic client can discover same tools

Phase 7 — Agent Clients

Implement:

openai_agent.py

anthropic_agent.py

Both use:

same MCP server

same merchant DB

different model provider

Acceptance:

both complete procurement objective

Phase 8 — Webhook

Implement:

/webhooks/razorpay

Acceptance:

signature verified

duplicate event ignored

payment state updated

Phase 9 — Graph Engine

Implement:

synthetic graph

co-purchase probability

support threshold

candidate filtering

Acceptance:

41% → recommendation

<40% → silent exit

low support → silent exit

Phase 10 — Upsell Governance

Ensure:

upsell recommendation

↓

mandate check

↓

financial check

↓

velocity check

↓

final authorization

Acceptance:

upsell cannot bypass policy gate

Phase 11 — Flight Recorder Hardening

Implement:

append-only DB permissions

hash chaining

structured events

correlation IDs

Acceptance:

tampering is detectable/rejected

Phase 12 — Demonstration Harness

Create one command:

make demo

which performs:

1. reset DB

2. seed data

3. create mandates

4. launch server

5. launch OpenAI agent

6. launch Anthropic agent

7. execute purchase

8. simulate/receive payment capture

9. generate upsell

10. print audit trail

72. Buildathon Demo Sequence

This is how I would structure the actual final demonstration.

Demo 1 — Interoperability

Show:

OpenAI Agent

↓

MCP

↓

Merchant

Then:

Anthropic Agent

↓

same MCP

↓

same Merchant

The important point:

Two different AI models are clients of the same commerce protocol.

Demo 2 — Policy Enforcement

Tell agent:

Buy ₹7,000 keyboard.

Mandate:

₹5,000

Show:

LLM says BUY

↓

Policy Gate says NO

↓

Razorpay never called

↓

Audit log contains BLOCKED

This is probably your strongest security moment.

Demo 3 — Graceful Failure

Set:

KB001 = OUT_OF_STOCK

Agent:

search

→ stock

→ substitute

Then choose substitute:

₹5,499

Mandate:

₹5,000

System:

human confirmation required

No accidental purchase.

Demo 4 — Data-Backed Upsell

Complete a purchase.

Then:

payment.captured

↓

network analysis

↓

41%

↓

"41% of buyers also purchased..."

This directly ties the security infrastructure to merchant revenue rather than building a generic chatbot.

73. Architecture Decisions to Lock Before Coding

Antigravity should not make independent architectural decisions about these:

Database: PostgreSQL

Backend: FastAPI

ORM: SQLAlchemy

Migration: Alembic

Graph: NetworkX

Payment: Razorpay test mode

Agent SDKs: OpenAI + Anthropic

Containerization: Docker

Audit ledger: append-only PostgreSQL

Policy Gate: server-side

These are grounded in the supplied architecture documents.

Recommended implementation decisions that aren't prescribed explicitly by the documents:

Ed25519 signatures

hash-chained audit entries

idempotency keys

row-level inventory locking

webhook event deduplication

modular monolith

async background workers

Pydantic domain contracts

74. What NOT to Build

For a two-week buildathon, explicitly tell Antigravity not to waste time on:

❌ Full e-commerce frontend

❌ User registration system

❌ Production UPI integration

❌ Real customer data

❌ Complex recommendation ML models

❌ LLM-generated product descriptions

❌ Neo4j unless NetworkX becomes insufficient

❌ Kubernetes

❌ Celery unless necessary

❌ Microservice decomposition

❌ Vector database

❌ Complex admin dashboard

❌ Production checkout

The supplied documents explicitly prioritize core logic, backend robustness, deterministic state management, and financial governance over frontend polish.

75. Recommended Final Architecture

The resulting system should conceptually look like this:

HUMAN PRINCIPAL

│

▼

┌───────────────────┐

│ Mandate Issuer    │

│ + Signature       │

└─────────┬─────────┘

│

▼

┌───────────────────┐

│ Mandate Registry  │

└─────────┬─────────┘

│

▼

┌───────────────┐      ┌───────────────────┐

│ OpenAI Agent  │─────▶│                   │

└───────────────┘      │ Universal MCP     │

│ Commerce Server   │

┌───────────────┐─────▶│                   │

│ Anthropic     │      └─────────┬─────────┘

└───────────────┘                │

▼

┌───────────────────┐

│ Policy Gate       │

│                   │

│ Identity          │

│ Signature         │

│ Scope             │

│ Ceiling           │

│ Velocity          │

│ Revocation        │

│ Replay            │

└─────────┬─────────┘

│

┌───────────┼───────────┐

▼           ▼           ▼

PostgreSQL    Razorpay    Audit Ledger

│           │           │

│           │           │

│           ▼           │

│      Webhook          │

│           │            │

│           ▼            │

│    Upsell Engine       │

│      NetworkX          │

│           │            │

└───────────┴────────────┘

│

▼

Upsell Recommendation

76. The Critical Design Invariant

Antigravity should have this rule near the top of its generated codebase documentation:

FINANCIAL SECURITY INVARIANT

No execution capable of creating, modifying, or authorizing

a financial transaction may reach Razorpay without passing

through the Policy Gate.

The LLM is an untrusted decision-making client.

The Policy Gate is the source of authorization truth.

The database is the source of merchant truth.

Razorpay is the source of payment truth.

The Flight Recorder is the source of accountability evidence.

That single invariant prevents a large class of architectural mistakes.

77. What I Would Give Antigravity as Its Actual Build Instruction

The full architecture above is the design specification. The instruction to the coding agent should additionally say:

Implement the system exactly according to this architecture.

Do not introduce alternative architectural patterns unless required

to resolve an explicit implementation blocker.

Prioritize correctness and security over feature breadth.

Every financial action must pass through the Policy Gate.

Never trust prices, authorization limits, scope, payment status, or

inventory values supplied by an LLM.

All externally supplied financial values must be reconstructed from

authoritative server-side state.

All payment operations must be idempotent.

All Razorpay webhooks must be signature-verified and idempotent.

All audit records must be append-only.

All domain logic must live in application services, not MCP handlers.

MCP handlers must remain thin adapters.

OpenAI and Anthropic clients must use exactly the same tool definitions.

Do not implement a frontend unless explicitly requested.

Do not replace PostgreSQL, FastAPI, Razorpay test APIs or NetworkX.

Build the system incrementally and run the tests after each phase.

Do not mark a phase complete until its acceptance criteria pass.

The final system must be executable using Docker Compose and must

include deterministic seed data and a repeatable end-to-end demo.

My main architectural recommendation

The original docs are already strong conceptually. The biggest upgrade is to treat this as a governed transaction platform rather than an MCP chatbot.

The architecture should therefore have three independent "truth domains":

| Domain | Source of Truth |
| --- | --- |
| Merchant truth | PostgreSQL |
| Authorization truth | Mandate + Policy Gate |
| Payment truth | Razorpay |
| Accountability truth | Flight Recorder |
| Revenue intelligence | Historical order graph |

And the LLM sits outside all five as an untrusted but intelligent orchestration client.

That gives you a much more defensible architecture for the buildathon: the LLM decides what it wants to do; your infrastructure decides whether it is allowed to do it. This is the central idea that ties the requirements from both documents together